## Slide 1: Weekly LAVA Status Project Summary
Presenter: Alberto Gonzalez

## Slide 2: Current Project Updates
LAVA Team 3/3/2017

## Slide 3: Project Status NetSage Paper
Summary of Recent Status:
Finished and submitted
Activities Completed:
  Made some small changes
  Formatting issues
  Figures cites numbering
Activities In Progress:
Issues:
Deliverable | Status | Planned/Revised Completion Date | Comments
NetSage Paper document | Sent | Monday | 
Key Deliverables/Milestones:
Project Name: NetSage paper IEEE big Data Current Phase: Submitted.
Project Start: January Planned/Revised End: Ended
% Time Spent: 10%
3

## Slide 4: Project Status Brainstorming Prototype
Summary of Recent Status:
Initial Prototype development.
Studying possibilities and direction of the project.
Activities Completed:
  Goggle, Bing, Yahoo and Picsearch image scrapper.
  Testing Pdf Parser to read text from pdf files
  Google Scholar scrapper implemented to search for papers.
Activities In Progress:
  Remove duplicates urls from images so that images don’t repeat
  Simple interface for papers showing some info of the paper
  Improve the interface of the images, move text to the side and change text depending on topic group. Clearly show which word has changed in the current topic.
Issues:
  Thank you Reed for your comments last week and the emails that you sent.
Deliverable | Status | Planned/Revised Completion Date | Comments
Brainstorming development prototype | Adding features, thinking direction | Next two weeks | Define a goal for the project.
Key Deliverables/Milestones:
Project Name: Brainstorming Prototype Current Phase: initial development
Project Start: Mach Planned/Revised End: --
% Time Spent: 60%
4

## Slide 5: MISC Project Status Alberto
Summary of Recent Status:
Other activities
Activities Completed:
  Compiling Project Reports
Activities In Progress:
  Reading more papers on Sensemaking and Brainstorming
  Testing articulate branch prototype I do not have access to the server but there is no error so I neew to drill down into their code and see why I'm getting an error. (I guess is a CORS problem but need to check it) don’t know when I will have time to do this.
Issues:
  None at this time
Deliverable | Status | Planned/Revised Completion Date | Comments
Project Reports | Done |  | 
Papers | Ongoing | Following weeks | While I read more papers I fid others to read difficult to know how long.
Articulate test | Ongoing | Following weeks | This is the least of my priorities but I would like to take it a look in the next 2 weeks.
Key Deliverables/Milestones:
Project Name: MISC Projects/Task Current Phase: Various
Project Start: N/A Planned/Revised End: N/A
% Time Spent: 10%
5

## Slide 6: Project Status Dylan
Summary of Recent Status:
Prototype worked, but needed to fix bugs. Added server handlers for packet passing and correctly determining whether or not a wall was capable of taking a screenshot. Takes into account whether or not Electron was used as browser and if displays were mirrored or took up more than one tile.
Activities Completed:
  Code bug fixes
  Implemented detection methods when connection is made
  Revisions to comply with SAGE2 code guide
Activities In Progress:
  Awaiting feedback
  Looking into method to notify user why screen halted
  Have UI ask server if it can screen shot and only show button if it can.
Issues:
  Non-standard way of writing files to server that may not be compliant with current design.
Deliverable | Status | Planned/Revised Completion Date | Comments
SAGE2 screenshot capabilities | In progress | March | Awaiting review and button space in UI
Key Deliverables/Milestones:
Project Name: SAGE2 Wall Screen Shot Current Phase: Clean up for review and integration
Project Start: February 2017 Planned/Revised End: March 2017
% Time Spent: 15%
1 / 4

## Slide 7: Project Status Dylan
Summary of Recent Status: SAGE2 has interested users in and out of state. More specifics in the completed section.
Users have also noted some potential problems when using SAGE2.
This section also includes SAGE2 meetings and usage checks like the SAGE2 app store, dzi converter, and microphone tests.
Activities Completed:
  Workshop at Kamehameha to introduce ~6 people to usage of the wall. Covered basic usage topics.
  SAGE2 had a couple bugs: Fixed is when the web UI control panel saves remotes sites, password / session hash is lost.
  Guided Jared(Hilo student) through SAGE2 update process and display client connection test.
  Taiwan reported errors with cellphone videos, after investigation seems to be a hardware limitation, not a problem with SAGE2.
  Filling in Three.js document on differences for Native app creation
Activities In Progress:
  Three.js has shown that keyboard events are not correctly translated to native SAGE2 apps. Have not yet looked into if why this is happening or how to fix it.
Issues:
  Not at this moment
Deliverable | Status | Planned/Revised Completion Date | Comments
Improved Control panel | Complete |  | May still be altered later as more config control is desired.
Threejs usage evaluate for SAGE2 | Complete |  | 
SAGE2 app compliance document | In progress | TBD | 
Intro to SAGE2 code architecture video | In progress | March | 
Key Deliverables/Milestones:
Project Name: SAGE2 Maintenance / Support Current Phase: Bug fixes, inquiries, and documentation
Project Start: February 2017 Planned/Revised End: March 2017
% Time Spent: 60%
2 / 4

## Slide 8: Project Status Dylan
Summary of Recent Status: There seems to be a large interest in getting data flowing between different and distinct apps. For example overlaying map information from two different applications. Currently javascript AJAX calls and POST / GET methods have security issues that are not simple to resolve. Initial testing shows that websockets may provide the easiest way for developers to quickly join such a system.
Activities Completed:
  Created a prototype data broker server that only passes strings
  It is designed like a chat program, but the hosted pages are on two different server Pela and Mokulua. The data broker is on Mokulua.
Activities In Progress:
  Create send and request methods to specify type of data or named data.
  Get the data broker to use more than strings.
Issues:
  Developing a send / request system that correctly accounts for ideas of information. For example, sending a restriction of time has at minimum two aspects. Start Time and End Time. In addition to restriction there is actual data. I want to send my data within Start Time and End Time.
  Prototyping a specific usage case may be necessary to evaluate what should be implemented
Deliverable | Status | Planned/Revised Completion Date | Comments
Js file to use in app development | In progress | Prototype planned for end of March | 
Key Deliverables/Milestones:
Project Name: Cross Server/Webpage Data Broker Current Phase: Proof of concept
Project Start: February 2017 Planned/Revised End: March 2017 (proof of concept)
% Time Spent: 10%
3 / 4

## Slide 9: Project Status Dylan
Summary of Recent Status: Various lab activities this week.
Activities Completed:
  Setup for Monday Demo
  Made basic voice recording page to start collecting data for brainstorming tool.
  Tuesday / Wednesday Demo
Activities In Progress:
  Visited library for high resolution map data. For testing SAGE2 Deep Zoom Image processing. Stitching image in progress.
  Brainstorm tool collaboration with Alberto for SAGE2. Investigating audio clarity and options for pulling text from the wall.
Issues:
Deliverable | Status | Planned/Revised Completion Date | Comments
Deep zoom map | In progress | March 10th | Stitching was not as simple as originally thought
Key Deliverables/Milestones:
Project Name: MISC Projects/Task Current Phase: Various
Project Start: N/A Planned/Revised End: N/A
% Time Spent: 15%
4 / 4

## Slide 10: Project Status Jack
Summary of Recent Status:
Created generic CSV to GeoJson parser pythons script. Had meeting with graduate students on 2/28 to talk over what type of data is important and where. Major focus is currently on Hualalai area. Also received updated well information data.
Activities Completed:
  Created generic CSV to GeoJson parser
  Tested parser and was able to load plume information into ArcGIS.
Activities In Progress:
  Need to combine updated well information and plume information.
  There’s a mention of showing property owners on where wells are located.
  Hawaiian language group seems interested in also mapping out ahupuaa information.
Issues:
  Some CSV data are not well formed (such as special characters) may break parser.
  Did not look into Three.JS yet.
  Did not fix colors yet.
Miscellaneous:
  Need to talk with mentor on completing IDP form.
Deliverable | Status | Planned/Revised Completion Date | Comments
Showing well and plume information | In Progress | 3/9 | 
Key Deliverables/Milestones:
Project Name: Ike Wai Current Phase: Design/Implementation/Testing
Project Start: January 2017 Planned/Revised End: N/A
% Time Spent: 70%
10

## Slide 11: MISC Project Status Jack
Summary of Recent Status:
Vacuumed
Did demo for ALGOS on 2/26
Made quote for laptop for Molokai trip
Activities Completed:
  TBD
  TBD
  TBD
Activities In Progress:
  TBD
  TBD
  TBD
Issues:
  None at this time
  TBD
  TBD
Deliverable | Status | Planned/Revised Completion Date | Comments
Key Deliverables/Milestones:
Project Name: MISC Projects/Task Current Phase: Various
Project Start: N/A Planned/Revised End: N/A
% Time Spent: 30%
11

## Slide 12: Project Status Andrew
Summary of Recent Status:
Added flocking to the rebuild. Created models for birds and fish. Added trail renderers. Put in the Sun and Moon models from original project and set up day/night cycle and lighting.
Activities Completed:
  Flocking
  Imported models
  Set up day night cycle
Activities In Progress:
  Bring in rope/hook and their interactions
  Explore voice integration potential with vive
  Begin prototyping “scenes” within the over world
Issues:
  None at the moment
Deliverable | Status | Planned/Revised Completion Date | Comments
Story Progression Framework | In Progress | 4/01/17 | 
Key Deliverables/Milestones:
Project Name: Maui VR Rebuild Current Phase: Construction
Project Start: Jan 2017 Planned/Revised End: May 2017
% Time Spent: 70%
12

## Slide 13: Project Status Andrew
Summary of Recent Status:
Cleaned up some code bugs, confirmed read in and read out are accurate. Began to look into how to evaluate if a gesture is accurate enough without needing it to be an exact match.
Activities Completed:
  Debugging
Activities In Progress:
  Create a visual representation of a gesture based on recorded info.
Issues:
  None at the moment
Deliverable | Status | Planned/Revised Completion Date | Comments
Not sure |  |  | 
Key Deliverables/Milestones:
Project Name: Gesture Tool Current Phase: Prototyping
Project Start: Feb 19, 2017 Planned/Revised End: TBD
% Time Spent: 10%
13

## Slide 14: Project Status Andrew
Summary of Recent Status:
Assisted Noel with the Destiny documentary.
Activities Completed:
  See above
Activities In Progress:
Issues:
  None at the moment
Deliverable | Status | Planned/Revised Completion Date | Comments
Key Deliverables/Milestones:
Project Name: Destiny Documentary Current Phase: Prototyping
Project Start: Planned/Revised End:
% Time Spent: 20%
14

## Slide 15: Project Status Anna
Summary of Recent Status:
For the initial visualization project, I’m working with the NASA World Wind framework to plot galaxy points on a 3D sphere and display different information depending on how the user manipulates the sphere. Additionally, I’m retrieving Sloan Digital Sky Survey (SDSS) optical images of all galaxies in Dr. Tully’s data set, which we will use in this visualization and the final visualization for Destiny.
Activities Completed:
  World Wind: getting familiar with framework, added a coordinate frame layer to the sphere
  SDSS: got access to the correct server to use to gather galaxy images
Activities In Progress:
  World Wind: Adding the galaxy points to the sphere and putting labels on them
  Began writing the script to pull galaxy images from the SDSS server
Issues:
  None so far
Deliverable | Status | Planned/Revised Completion Date | Comments
World Wind Galaxy Visualization | In progress | TBD, targeting April 2017 | 
SDSS galaxy image catalog for data set | In progress | TBD, targeting March 2017 | 
Final Destiny Visualization | In progress | TBD | 
Key Deliverables/Milestones:
Project Name: Galaxies Visualization Current Phase: Start/Initial
Project Start: February 2017 Planned/Revised End: TBD
% Time Spent: 100%
15

## Slide 16
Project Status: Kari
Summary of Recent Status:
Learn how to create Destiny projects by creating demos of models provided by Jay Silverstein, an Anthropologist Professor working on a dig in Tel Timai, Egypt
Activities Completed:
  Timai Street view is in Destiny
  Timai Aerial view is in Destiny
  Timai Assemblage is in Destiny
Activities In Progress:
  Continued talks with Jay Silverstein about potential of future visualizations from Tel Timai
Issues:
  None at this time
Key Deliverables/Milestones:
Project Name: Destiny Timai Projects Current Phase: Start/ Initial
Project Start: February 2017 Planned/Revised End: May 2017
% Time Spent: 20%
Deliverable(s) | Status | Planned/Revised Completion Date | Comments
3 Destiny Projects, one for each model acquired from Jay Silverstein | Complete (Tentatively) | Completed for now, may work on the project further into the future | Jay Silverstein has an overall goal that he would like to create a protect in which a “time machine” application can be made so that 3D recreations of things of interest can be added to lidar scans to see what the past may have looked like. whether this will happen or not is not certain

## Slide 17
Project Status: Kari
Summary of Recent Status:
Designing logo for the HAVEN Project. The planned logo design will incorporate the four elements ( earth, wind, fire, air) in support of the HAVEN project. The project focus is on renewable energy and the logo design should reflect that.
Activities Completed:
  1st ,2nd , 3rd round of designs presented to group. Group feedback incorporated into designs.
Activities In Progress:
  Refining logo designs and working on color choices
Issues:
  None at this time
Key Deliverables/Milestones:
Project Name: Haven Logo design Current Phase: Design
Project Start: January 2017 Planned/Revised End: March/April 2017
% Time Spent: 75%
Deliverable(s) | Status | Planned/Revised Completion Date | Comments
Official logo for HAVEN project | Ongoing | March/April 2017 | No official deadline has been given for this project

## Slide 18: Project Status Eric
Summary of Recent Status:
Found 2 thesis papers that cover how they found the splat radius and how they used an octree structure to load the data.
Trying to writing the abstract and introduction.
Activities Completed:
  Screenshots for Results
  Experiment and Results section written out
  Found all of the necessary references
Activities In Progress:
  Introduction and Abstract
  TBD
  TBD
Issues:
  Writer’s block
  TBD
  TBD
Deliverable | Status | Planned/Revised Completion Date | Comments
Rough Draft MS Report | In Progress | Before April | 
Key Deliverables/Milestones:
Project Name: MS Report Current Phase: Rough Draft
Project Start: 1/1/17 Planned/Revised End: Before April
% Time Spent: 0.80
18

## Slide 19: Project Status Eric
Summary of Recent Status:
Commented my sample project along with the wrapper class for Kamehameha usage.
Activities Completed:
  Wrapper class completed. Able to load up any lidar data with less lines of code for the user.
  TDB
  TBD
Activities In Progress:
  Delivering it to Elena or Stacy at Kamehameha.
  TBD
  TBD
Issues:
  N/A
  TBD
  TBD
Deliverable | Status | Planned/Revised Completion Date | Comments
PointCloud Wrapper class | Complete |  | Class allows user to quickly load any point cloud data as long as the data file follows Omegalib’s standard
Sample project | Complete |  | A sample python script that has the core things loaded and sample lines on how to load, center and change size of the point cloud model.
Key Deliverables/Milestones:
Project Name: PointCloud Wrapper for Omegalib Current Phase: Completed
Project Start: 2/23/17 Planned/Revised End: N/A
% Time Spent: 0.10
19

## Slide 20: Project Status Eric
Summary of Recent Status:
Took a bunch of screenshot for Motive and wrote up a draft on things like how to set it up, configure and calibrate the software.
Activities Completed:
  All screenshots for setup, configuration and calibration.
  More pictures and screenshot of creating rigid bodies.
  TBD
Activities In Progress:
  TBD
  TBD
  TBD
Issues:
  N/A
  TBD
  TBD
Deliverable | Status | Planned/Revised Completion Date | Comments
Motive User Guide | In Progress | Before Spring Break | Guide may be completed already. Saved on lab gmail account
Key Deliverables/Milestones:
Project Name: MISC Project/Task Current Phase: Rough Draft
Project Start: 2/27/17 Planned/Revised End: Before Spring Break
% Time Spent: 0.10
20

## Slide 21: Project Status Noel
Summary of Recent Status:
The 2nd draft of the Destiny Documentary video is currently in progress. B-rolls of Kari and Andrew in Destiny were shot using last week’s recommendations. Voice over will be completed by myself. Completion of 2nd draft will be done by the next meeting (tomorrow).
Activities Completed:
  B-roll shoot of Kari
Activities In Progress:
  Possible reshoot of Andrew
  Redo of commentary
Issues:
  Kanaloa 4 freezing
Deliverable | Status | Planned/Revised Completion Date | Comments
Destiny Documentary Video 2nd Draft | In Progress | March 9th | 
Key Deliverables/Milestones:
Project Name: Destiny Documentary Video Current Phase: 2nd Draft
Project Start: February 16th Planned/Revised End: March 10th
% Time Spent: 40%
21

## Slide 22: Project Status Noel
Summary of Recent Status:
This demo is a spin off of my algorithms assignment. It will be a simulation of two galaxies colliding. This week I spent most of the time integrating the Vis Visa equation to find the initial velocity for elliptical orbits. I also worked on a static particle system to astatically represent a full galaxy system.
Activities Completed:
  Vis Visa Equation implemented
  Static Particle System
Activities In Progress:
  Collision of two galaxies
  Testing in Destiny
Issues:
  Floating points
Deliverable | Status | Planned/Revised Completion Date | Comments
Galaxy Collision | In progress | March 10th | Same completion time for my Algorithm assignment
Key Deliverables/Milestones:
Project Name: Galaxy Collision Demo Current Phase: Design
Project Start: January 1st Planned/Revised End: March 10th
% Time Spent: 40%
22

## Slide 23: Project Status Noel
Summary of Recent Status:
The Destiny Journal Paper was updated with additional topics. A list of potential journals were added to the bottom of the document.
Activities Completed:
  Journal topics added
  Journal publishers added
Activities In Progress:
  Topic content
  Edits
Issues:
  None at this time
Deliverable | Status | Planned/Revised Completion Date | Comments
Destiny Journal Paper | In progress | April 28th | 
Key Deliverables/Milestones:
Project Name: Destiny Journal Paper Current Phase: Start
Project Start: February 3rd Planned/Revised End: April 28th
% Time Spent: 10%
23

## Slide 24: Project Status Ryan
Summary of Recent Status:
Classes are requiring a lot more time lately so going to only focus on Haven project stuff (D3, Data Viz, databases...etc)
Explored incorporating Meteor JS to allow for an app that is reactive to database changes.
https://d3-meteor-cqrxxjvcqt.now.sh/ (Not exciting but it is the groundwork showing a website changing instantly to database changes and using D3 to render)
Activities Completed:
  Reviewed changes from D3 V.4 - Future work will all be in V.4
  Evaluated npm package meteor-now
  Setup a basic D3 and Meteor project to show website reacting to database changes
Activities In Progress:
  Incorporate a MongoDB with mLab to have a fully functional DB
  Design a demo where people can change things on the website which alters the database and then reactively changes D3 elements
Issues:
  Meteor JS does not allow for free test deployments anymore. Community just recently came out with npm package meteor-now
  Meteor does cost money once you make a production deployment (Monthly $30-$115)
Deliverable | Status | Planned/Revised Completion Date | Comments
Meteor/D3 test site | In Progress | End of March | Demo project that will translate into the actual Haven project
Key Deliverables/Milestones:
Project Name: Haven - D3 Demo Project Current Phase: Exploration/Design
Project Start: Janurary 2017 Planned/Revised End: End of March
% Time Spent: 100%
24

## Slide 25: Reed

## Slide 26: Project Status Anson
Summary of Recent Status: Implementing D3 into a teaching project in the process of learning. Specifically making a model Web of Trust for students in classroom.
Activities Completed:
  TBD
  TBD
  TBD
Activities In Progress:
  Searching for D3 Implementation for Class Project
  Working on D3 to model a Web of Trust
Issues:
  Gathering Data from students...
  TBD
  TBD
Deliverable | Status | Planned/Revised Completion Date | Comments
Key Deliverables/Milestones:
Project Name: D3 Learning Current Phase: Learning
Project Start: February 2017 Planned/Revised End: May/June 2017
% Time Spent: 25%
26

## Slide 27: Closed Projects Status